Sprint Plan # 4

Context Project: Search and Rescue

Group: 1

| User Story | Task | | | |
| --- | --- | --- | --- | --- |
| Id | Description | Assigned to | Estimated effort |
| Logger - fix bugs we found previous sprint | 1 | Find when do you know bot entered room | Sander&Jan | 5 |
| 2 | Logging in different files when using restart | Shirley | 2 |
| Client Testing | 3 | GUI Package | Tom & Sander | 5 |
| 4 | Startup package | Tom | 5 |
| 5 | Environment package | Sander | 5 |
| 6 | Handler package | Martin | 3 |
| 7 | Controller | Martin | 5 |
| Checkstyle | 8 | Checkstyle warning for method too long | Shirley | 1 |
| Unit complexity | 9 | find major problems (length of functions) | Shirley | 3 |
| 10 | split found functions to team members | Shirley | 1 |
| 11 | RemoteEnvironment | Daniel | 5 |
|  | 12 | MessageTranslater | Sille | 8 |
|  | 13 | PerceptsHandler | Daniel&Sille | 3 |
| Modeling coupling | 14 | Make dependency graph | Shirley | 3 |
| 15 | Find major problems | Jan & Shirley | 1 |
|  | 16 | adjust sprint plan accordingly | Jan & Shirley | 1 |
| Communication | 17 | Make appointment with Koen | Martin | 1 |
|  | 18 | Make appointment with Bacchelli | Jan | 1 |