Reflection on Iteration # 2

Context Project: Search and Rescue

Group: 1

| User Story # | Task | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| Id | Assigned to | Estimated effort | Actual effort | Done | Notes |
| Inform stakeholders | 1 | Shirley | 5 | 3 | Yes | Went better than expected |
|  | 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| Documentation | 5 | Sander & Daniël |  |  |  |  |
| 6 | Shirley | 3 | 3 | Yes |  |
| 7 | Shirley | 3 | 3 | No | reassigned to Sander, |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
| Coding |  |  |  |  |  |  |
|  |  |  |  |  |  |
| 13 | Shirley & Sander | 13 | 13 | Yes | Done, effort was as expected |

Main Problems Encountered

Problem 1

Description:

Reaction:

Problem 2

Description:

Reaction:

Adjustments for the next Sprint Plan

Motivate any adjustments that will be made for the next Sprint Plan.