Reflection on Iteration # 2

Context Project: Search and Rescue

Group: 1

| User Story # | Task | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| Id | Assigned to | Estimated effort | Actual effort | Done | Notes |
| Inform stakeholders | 1 | Shirley | 5 | 3 | Yes | Went better than expected |
| Interaction with other subgroups | 2 | Sille & Martin | 8 | 4 | Yes | Went much easier then expected |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| Documentation | 5 | Sander & Daniël |  |  |  |  |
| 6 | Shirley | 3 | 3 | Yes |  |
| 7 | Shirley | 3 | 3 | No | reassigned to Sander, |
|  | 8 | Sille & Daniel | 5 | 10 | No | Pushed back, cause of upcoming changes, documentation didn’t make much sense yet. |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
| Coding |  |  |  |  |  |  |
| 12 | Sille & Daniel | 13 | 20 | No | Lot of progress made, but discovered a lot of new issues that have to be addressed. |
| 13 | Shirley & Sander | 13 | 13 | Yes | Done, effort was as expected |

Main Problems Encountered

Problem 1

Description: Documentation of the client is an important user story, but cause of the nature of our assignment, lots of this could, and potentially will change.

Reaction: We decided to push back the documentation story to a moment in time when most of the changes have been made

Problem 2

Description:

Reaction:

Adjustments for the next Sprint Plan

Motivate any adjustments that will be made for the next Sprint Plan.

Refactor tasks have to specified even further. Research is needed into which classes need refactor and how much effort this will take. Sonar is a good indication, but you can’t blindly follow those estimations.