Sprint Plan # 2

Context Project: Search and Rescue

Group: 1

| User Story | Task | | | |
| --- | --- | --- | --- | --- |
| Id | Description | Assigned to | Estimated effort |
| Inform stakeholders | 1 | Inform Wouter | Shirley | 5 |
| Interaction with other subgroups | 2 | Merge code | Martin & Sille | 8 |
| 3 | Maven, Jenkins and Sonar | Martin | 5 |
| 4 | Coding style conventions | Martin | 5 |
| Documentation | 5 | Product Planning | Sander & Daniël | 3 |
| 6 | MoSCoW method | Shirley | 3 |
| 7 | Explain Repast better | Sander | 3 |
|  | 8 | Client (on package level) | Sille & Daniël | 5 |
| Testing | 9 | Get tests running | Tom & Jan | 3 |
| 10 | Client Server Integration Testing | Jan & Tom | 13 |
| 11 | Client Unit Testing | Martin | 13 |
| Coding | 12 | Refactoring of god classes | Sille & Daniël | 13 |
| 13 | Logger – replacement | Shirley & Sander | 13 |