Sprint Plan # 3

Context Project: Search and Rescue

Group: 1

| User Story | Task | | | |
| --- | --- | --- | --- | --- |
| Id | Description | Assigned to | Estimated effort |
| Logger | 1 | Summary output | Shirley | 3 |
| 2 | Output config | Sander | 5 |
| 3 | Check if everything we want to log, is logged | Shirley&Sander | 8 |
| Coding | 4 | Refactor MessageTranslator | Sille | 13 |
| 5 | Sonar Issues client | Daniel | 13 |
|  |  |  |  |
|  |  |  |  |  |
| Documentation | 8 | Package lvl core | Daniel | 8 |
|  |  |  |  |
|  |  |  |  |
| Testing | 11 | Message package Unit Tests (client) | Tom | 13 |
|  |  |  |  |