Reflection on Iteration # 1

Context Project: Search and Rescue

Group: 1

| User Story # | Task | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| Id | Assigned to | Estimated effort | Actual effort | Done | Notes |
| Making sure there is good documentation (codebase) | 1 | Sille & Daniël | 5 | 5 | Yes |  |
| 2 | Sille & Daniël | 3 | - | No | Not started |
| 3 | Sille & Daniël | 8 | - | No | Not started |
| Logger | 4 | Sander & Shirley | 3 | 1 | No | Tried to make appointment but Wouter was not available |
| 5 | Sander & Shirley | 8 | 13 | No | Task too big |
| Testing and packaging | 6 | Martin & Jan | 8 | 8 | Yes |  |
| 7 | Jan & Martin | 8 | 13 | Yes |  |
| 8 | Tom | 8 | 13 | No | Task too big |

Main Problems Encountered

## Problem 1

Description: Not always focused during project hours

Reaction: Group agrees. We all should focus more. When taking a break, go outside for 10 minutes so you will focus when you are in the lab.

## Problem 2

Description: Some tasks in sprint plan were too big.

Reaction: Some were indeed, some were good defined. Use of Trello is okay.

## Problem 3

Description: Communication should be improved

Reaction: Overall communication is okay, but especially when informing each other about what is done can be done better. Some do a lot of work, which is good. But the rest of the group also wants to know what is going on, and how they can do it themselves.

Adjustments for the next Sprint Plan

For the next Sprint plan the tasks should be more specific. During the session there must be more focus, better take a 10 minute break so you can focus the rest of the session rather than being not fully concentrated and not working the whole time. Furthermore there should be taken more time to communicate. So that everybody knows what is done and how it is done.