Sprint Plan # 1

Context Project: Search and Rescue

Group: 1

| User Story | Task | | | |
| --- | --- | --- | --- | --- |
| Id | Description | Assigned to | Estimated effort |
| Making sure there is good documentation (codebase) | 1 | Documentation Server | Sille & Daniël | 5 |
| 2 | Documentation Client | Sille & Daniël | 3 |
| 3 | Documentation Core | Sille & Daniël | 8 |
| Optimizing use of repast | 4 | Understanding repast | Sander & Shirley | 8 |
| 5 | Package BW4T optimizing | Sander & Shirley | 5 |
| 6 | Package BW4T.agent optimizing | Sander & Shirley | 3 |
| Testing and packaging | 7 | BW4T Packaging (Ant-Script, maven) | Martin & Jan | 7 |
| 8 | Creation of BW4T Launcher | Jan & Martin | 7 |
| 9 | Creating Tests for Client Agent | Tom | 7 |
|  |  |  |  |  |
|  |  |  |  |
|  |  |  |  |